# Sales Data Analytics Project Plan

## 1. Project Overview

### Project Name

Sales Data Analytics & Reporting System

### Objective

Build a small-scale sales analytics solution using the CSV files in:

C:\Sreenivas\sales

The system will:

- Import CSV data

- Clean and validate records

- Create relational/star schema tables

- Generate KPIs and reports

- Build dashboards for business analysis

# 2. Available Source Files

| File | Description |
| --- | --- |
| customers_202605051947.csv | Customer information |
| employees_202605051948.csv | Employee/sales representative details |
| products_202605051949.csv | Product master data |
| orders_202605051948.csv | Active/current orders |
| ordersarchive_202605051949.csv | Historical orders |
| fact_sales_202605051948.csv | Sales transaction facts |

# 3. Project Scope

## In Scope

- CSV ingestion

- Data cleaning

- Database design

- ETL pipeline

- KPI calculations

- Reporting/dashboard creation

- Historical sales analysis

## Out of Scope

- Real-time streaming

- Predictive AI models

- External API integration

- Multi-user authentication

# 4. Proposed Architecture

CSV Files
   ↓
Staging Tables
   ↓
Data Cleaning & Validation
   ↓
Dimension Tables
   ↓
Fact Table
   ↓
SQL Queries / Power BI Dashboard

# 5. Data Model Design

## Dimension Tables

### DimCustomer

Column

CustomerID

CustomerName

City

State

Country

### DimEmployee

Column

EmployeeID

EmployeeName

Department

### DimProduct

Column

ProductID

ProductName

Category

Price

### DimDate

Column

DateKey

Day

Month

Quarter

Year

## Fact Table

### FactSales

Column

SalesID

CustomerID

ProductID

EmployeeID

DateKey

Quantity

UnitPrice

SalesAmount

# 6. Project Phases

# Phase 1 — Requirement Analysis

## Tasks

- Understand CSV structure

- Identify keys/relationships

- Define KPIs

- Finalize reporting needs

## Deliverables

- Requirement document

- Data mapping sheet

## Duration

2 Days

# Phase 2 — Data Profiling & Assessment

## Tasks

- Check missing values

- Detect duplicates

- Validate data types

- Analyze data quality

## Tools

- Python Pandas

- Excel

- SQL

## Deliverables

- Data quality report

## Duration

2 Days

# Phase 3 — Database Design

## Tasks

- Create ER diagram

- Design star schema

- Define PK/FK constraints

- Create SQL scripts

## Deliverables

- Database schema

- ERD document

## Duration

3 Days

# Phase 4 — ETL Development

## Tasks

- Load CSV files

- Create staging tables

- Transform data

- Populate dimensions/facts

## Technologies

- SQL Server

- Python

- SSIS (optional)

## Deliverables

- ETL scripts

- Load automation process

## Duration

4 Days

# Phase 5 — KPI & Analytics Development

## KPIs

- Total Sales

- Monthly Revenue

- Top Customers

- Best Selling Products

- Employee Performance

- Order Trends

- Regional Sales

## Deliverables

- KPI SQL queries

- Analytics scripts

## Duration

3 Days

# Phase 6 — Dashboard Development

## Dashboard Pages

### Executive Dashboard

- Revenue summary

- Sales trend

- Profit indicators

### Product Dashboard

- Product performance

- Category analysis

### Customer Dashboard

- Top customers

- Customer distribution

### Employee Dashboard

- Salesperson performance

## Tools

- Power BI

- Tableau (optional)

## Deliverables

- Interactive dashboard

## Duration

4 Days

# Phase 7 — Testing & Validation

## Tasks

- Validate totals

- Reconcile records

- Verify KPIs

- Performance testing

## Deliverables

- Test report

- Validation report

## Duration

2 Days

# Phase 8 — Deployment & Documentation

## Tasks

- Deploy database

- Publish dashboard

- Create user guide

- Prepare technical documentation

## Deliverables

- Production deployment

- Documentation set

## Duration

2 Days

# 7. Estimated Timeline

| Phase | Duration |
| --- | --- |
| Requirement Analysis | 2 Days |
| Data Profiling | 2 Days |
| Database Design | 3 Days |
| ETL Development | 4 Days |
| KPI Development | 3 Days |
| Dashboard Development | 4 Days |
| Testing | 2 Days |
| Deployment | 2 Days |

## Total Estimated Duration

~22 Working Days

# 8. Technology Stack

| Area | Technology |
| --- | --- |
| Storage | SQL Server / PostgreSQL |
| ETL | Python / SSIS |
| Analysis | SQL / Pandas |
| Visualization | Power BI |
| Version Control | Git |
| Documentation | MS Word / Markdown |

# 9. Folder Structure

sales-project/
│
├── data/
│   ├── raw/
│   ├── staging/
│   └── processed/
│
├── sql/
│   ├── ddl/
│   ├── dml/
│   └── procedures/
│
├── etl/
│   ├── python/
│   └── logs/
│
├── dashboards/
│
├── docs/
│
└── tests/

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Missing data | Validation rules |
| Duplicate records | Deduplication logic |
| Inconsistent IDs | Referential integrity checks |
| CSV format changes | Configurable ETL process |

# 11. Success Criteria

- All CSV files imported successfully

- KPIs match source data

- Dashboard refresh works correctly

- Reports generated within acceptable time

- Historical analysis available

# 12. Future Enhancements

- Real-time sales streaming

- Forecasting models

- Customer segmentation

- Automated email reporting

- Cloud deployment (Azure/AWS)

## Epic: Sales Data Analytics System

Goal:
Build an end-to-end analytics project using:

- SQL

- Python

- Pandas

- Power BI

- Spark later

# Sprint 1 — Data Understanding

## Tasks

[ ] Explore all CSV files
[ ] Understand columns
[ ] Identify primary keys
[ ] Identify foreign keys
[ ] Draw schema relationships
[ ] Load CSVs into PostgreSQL

# Suggested Schema

## Dimension Tables

| Table | Purpose |
| --- | --- |
| customers | Customer details |
| employees | Employee details |
| products | Product information |

## Fact Table

| Table | Purpose |
| --- | --- |
| fact_sales | Sales transactions |

## Transaction Tables

| Table | Purpose |
| --- | --- |
| orders | Active orders |
| ordersarchive | Historical orders |

# Real Industry Concept

You are already following a:

## Star Schema

customers
               |
products --- fact_sales --- employees
               |
            orders

This is exactly how BI systems are designed.

# Next Step (Recommended)

## 1. Load CSVs into PostgreSQL

Example:

CREATE TABLE customers (
    customer_id INT,
    customer_name TEXT
);

Then:

COPY customers
FROM 'C:/Sreenivas/sales/customers_202605051947.csv'
DELIMITER ','
CSV HEADER;

# Sprint 2 — SQL Analytics

Build queries like:

## KPIs

- Total Sales

- Top Products

- Top Customers

- Monthly Revenue

- Employee Performance

Example:

SELECT product_id, SUM(sales_amount)
FROM fact_sales
GROUP BY product_id;

# Sprint 3 — Python + Pandas

Tasks:

[ ] Read CSVs using pandas
[ ] Merge datasets
[ ] Handle nulls
[ ] Create visualizations
[ ] Generate insights

Example:

df = pd.read_csv("fact_sales.csv")

# Sprint 4 — Power BI Dashboard

Build:

- Sales dashboard

- Customer dashboard

- Product analysis

- Monthly trends

# Sprint 5 — Spark Migration

Later you can:

- Load into PySpark

- Perform distributed analytics

- Build ETL pipelines

That becomes a real Data Engineering project.

# Professional Folder Structure

Recommended:

sales_project/
│
├── data/
├── sql/
├── notebooks/
├── dashboards/
├── scripts/
├── spark_jobs/
└── README.md

# Recommended Jira Backlog

BACKLOG
├── Import CSVs into PostgreSQL
├── Create schema diagram
├── Build sales KPIs
├── Create SQL joins
├── Build Power BI dashboard
├── Create Pandas analysis notebook
├── Push project to GitHub
└── Create Spark ETL pipeline

This can become a strong portfolio project for:

- Data Analyst roles

- BI Developer roles

- Data Engineer learning

- ML preprocessing experience

start from scratch the project from analysis agile process

# Agile Project: Sales Data Analytics System

We’ll build this like a real software/data team project from scratch using Agile + Scrum.

# Project Goal

Build a complete Sales Analytics System using:

- SQL

- PostgreSQL

- Python

- Pandas

- Power BI

- Git/GitHub

- PySpark (later)

# PHASE 1 — PROJECT INITIATION

## Project Name

Sales Data Analytics Platform

# Business Problem

A company wants insights about:

- Sales performance

- Customer behavior

- Product performance

- Employee performance

- Revenue trends

Current problem:

- Data exists only in CSV files

- No dashboards

- No analytics

- No centralized reporting

# Agile Methodology

We will use:

## Scrum Process

### Roles

| Role | You |
| --- | --- |
| Product Owner | You |
| Scrum Master | You |
| Data Analyst | You |
| Data Engineer | You |

# Scrum Workflow

Product Backlog
      ↓
Sprint Planning
      ↓
Sprint Execution
      ↓
Daily Standup
      ↓
Sprint Review
      ↓
Sprint Retrospective
      ↓
Next Sprint

# PROJECT ROADMAP

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Data Understanding |
| Sprint 2 | Database Design |
| Sprint 3 | SQL Analytics |
| Sprint 4 | Python + Pandas |
| Sprint 5 | Visualization |
| Sprint 6 | Power BI Dashboard |
| Sprint 7 | Spark ETL |
| Sprint 8 | Final Deployment |

# SPRINT 1 — DATA UNDERSTANDING

## Sprint Goal

Understand all CSV files and relationships.

# Sprint Backlog

[ ] Explore CSV files
[ ] Identify columns
[ ] Identify datatypes
[ ] Find primary keys
[ ] Find foreign keys
[ ] Understand relationships
[ ] Define business metrics

# Step 1 — Understand Files

You currently have:

customers
employees
products
orders
ordersarchive
fact_sales

# Step 2 — Classify Data

## Dimension Tables

These describe entities.

| Table | Meaning |
| --- | --- |
| customers | Customer info |
| employees | Employee info |
| products | Product info |

## Fact Tables

Contain measurable business data.

| Table | Meaning |
| --- | --- |
| fact_sales | Sales transactions |

## Transaction Tables

Operational data.

| Table | Meaning |
| --- | --- |
| orders | Current orders |
| ordersarchive | Historical orders |

# Step 3 — Schema Design

We will create:

# Star Schema

customers
               |
products --- fact_sales --- employees
               |
            orders

This is industry-standard BI architecture.

# Step 4 — Define KPIs

## Business KPIs

### Sales KPIs

- Total Revenue

- Monthly Revenue

- Daily Sales

### Product KPIs

- Best-selling products

- Low-performing products

### Customer KPIs

- Top customers

- Repeat customers

### Employee KPIs

- Sales by employee

- Performance ranking

# Step 5 — Folder Structure

Create this structure:

sales_analytics_project/
│
├── data/
│   ├── raw/
│   ├── processed/
│
├── sql/
│   ├── schema/
│   ├── queries/
│
├── notebooks/
│
├── dashboards/
│
├── scripts/
│
├── spark/
│
├── docs/
│
└── README.md

# Step 6 — Git Initialization

Create Git repository.

Commands:

git init
git add .
git commit -m "Initial project setup"

Then create GitHub repo.

# Step 7 — Daily Scrum Template

Every day track:

1. What did I complete?
2. What am I working on?
3. Any blockers?

# Deliverables for Sprint 1

By end of Sprint 1:

✅ Understood datasets
✅ Designed schema
✅ Created project structure
✅ Initialized Git
✅ Defined KPIs

# SPRINT 2 PREVIEW

Next sprint we will:

- Create PostgreSQL database

- Create tables

- Load CSV data

- Build relationships

- Create constraints

# Immediate Next Task

Start with:

## Explore CSV structure

Run:

import pandas as pd

df = pd.read_csv("customers.csv")
print(df.head())
print(df.info())

Do this for all files.

Then we’ll move into:

- schema modeling

- PostgreSQL loading

- SQL analytics

- Power BI dashboards

- Spark pipelines